## Slide 1: Solver Implementation for <Customer Name>
Project kickoff
Sep 5, 2024
<Insert Customer Logo>

## Slide 2
Team Introductions
Subscription and SOW
Implementation Methodology
Success Criteria & Timing
Next Steps
Agenda

## Slide 3
Teams & Roles
Solver
<name>
Project Lead and Functional Consultant
name@company.com
<name>
Integration
name@company.com
<name>
VP Services
Roadblocks/Escalations
name@company.com
<name>
Sr Manager Functional Consulting
name@company.com
<name>
Sales/Licensing
name@company.com
<name>
Customer Success Manager
name@company.com
<Customer>
<name>
<title>
<years in industry>
name@company.com
<name>
<title>
<years in industry>
name@company.com
<name>
<title>
<years in industry>
name@company.com

## Slide 4
Subscription
Solver Subscription Information
<x> Year Subscription
<y> Users
<z> Viewers
<user name> is setup in the tenant as the first User.

## Slide 5
SOW/Deliverables
<x-y> hours
Integration​
<ERP Name> GL data configured during <Try and Buy>
Configure integration for <ERP Name> <module name> data
Initial load and schedule recurring
Training and Workshops​
Solver Academy​
Power user training & workshops for Report Building
Report template design
Marketplace – R570, R572 & R574
1 Custom report – Sales for current and prior year, new customers YTD and QTD. Need by Sales Rep and all Sales Reps - Grouping Dealer sales QTD and YTD
Budget Input template design
1 custom single tab input template of average complexity
Project Management
Team collaboration, project plan and status reporting

## Slide 6: Solver Implementation Methodology
Initiate
Design and Integration
Develop
Deploy
Transition to Customer Success
Sales to services handoff
Cloud Tenant provisioning or Private Host install
Resourcing
Kickoff meeting
Solver Academy assignments
Discovery & Design
Standard connector configuration – GL
Data validation – tie out TB to ERP
Architect reports and/or forms
Load other data sources if included
Attributes/Trees created in Data Warehouse
Build out of reports and/or forms begins
Knowledge transfer
Report & form validation
Connector updates
User Acceptance & Testing (UAT)
Deploy to end users
Establish close plan
Establish ongoing support plan
Project close & transition to Solver Customer Success
TRAINING
REPEAT

## Slide 7
Success criteria
Current State:
<ERP Name> – since 10/01/2022
  Sep year end
Excel for reporting and budgeting
<Project> reporting 21,22,23,24
  <Variance Report - Project Profitability>
  <Top Projects Report>
Orders entered into a custom SQL DB and once confirmed, flow into <ERP Name> at summary level as open order.
Posted as line items in <ERP name> once shipped.
Some fields may be missing in <ERP name> compared to <legacy ERP>.
Success/Timing/Priorities:
Rep meeting towards end of <month>
Stretch Goal - Before <board meeting> in <date/month>
Priority I – Financial Reporting:
<xxx> Reporting
  <Reporting type 1>
  <Reporting type 2>
Must be ready by <date>
Priority II – Industry templates and KPIs:
Must be ready by <date>
Priority III – Budgeting:
Must be ready by <date>
Holiday/PTO:
<name of people on holidays> and <date>
<Update all applicable content>

## Slide 8
NEXT STEPS
Academy:
Power User learning path sent by Solver Academy
Solver Cloud tenant:
Set <customer contact name> up as Admin
Add <Solver consultant 1> and <Solver consultant 2> to Solver tenant as Admins
  <Solver consultant> to send PDF for review
Integration:
Need output samples for <data source> data to determine which fields to pull from <data source> and load into the Solver DW.
  <customer contact name> to send reports to <consultant name> (<consultant email>)
Report & Input Forms:
  <responsible consultant name>
Pre-implementation Homework for Customer :
  Template selection, KPI formula validation, field mapping, account categories -> (link to Implementation Preparation Spreadsheet)
  Add any additional KPIs and the calculation (add in same spreadsheet as above)